**<<Food Detectives Inc. Status Report Week 4>>**

**Project Summary**

We are developing a solution which provides a user the means to verify whether their query abides by their dietary restrictions.

**Team Members – (Hours Worked on Project)**

Brian Colantonio – 3

Michael Day – 3

Dercio Torres – 4

**Completed Tasks from Last Week – (Task Owner)**

Story Board - Dercio, Brian, Michael

**Planned Time** **Actual Time** **Remaining Hours in Budget**

10 10 0

**Planned Tasks for Next Week – (Task Owner)**

Prototypes and wireframes - Dercio, Brian, Michael

**Project Risks – (High, Medium, Low)**

If we do not have a comprehensive enough Prototypes and wireframes, we may not account for all the different aspects we will need for the final project - Medium

**Overdue Tasks**

None

**Issues**

None

**Follow-up Actions – (Responsible Person)**

Ensure proper amount of team communication with daily check-ins.