**<<Food Detectives Inc. Status Report Week 3>>**

**Project Summary**

We are developing a solution which provides a user the means to verify whether their query abides by their dietary restrictions.

**Team Members – (Hours Worked on Project)**

Brian Colantonio – 1

Michael Day – 1

Dercio Torres – 3

**Completed Tasks from Last Week – (Task Owner)**

Create UML Diagram – Dercio, Brian, Michael

Finalize UML Diagram – Dercio

Finalized Technology Stack of project - Dercio, Brian, Michael

**Planned Time** **Actual Time** **Remaining Hours in Budget**

10 5 5

**Planned Tasks for Next Week – (Task Owner)**

Story Board - Dercio, Brian, Michael

**Project Risks – (High, Medium, Low)**

If UML is not detailed enough, the time budget for the next step may be bigger than expected – Low

With no class on Monday, there is a greater chance of mistakes due to a lack of communication and instructor corrections - Medium

**Overdue Tasks**

None

**Issues**

No class on Monday

**Follow-up Actions – (Responsible Person)**

Ensure proper amount of team communication with daily check-ins.