**<<Food Detectives Inc. Week (5)>>**

**Project Summary**

We are developing a solution which provides a user the means to verify whether their query abides by their dietary restrictions.

**Team Members – (Hours Worked on Project)**

Brian Colantonio – 5

Michael Day – 3

Dercio Torres – 3

**Completed Tasks from Last Week – (Task Owner)**

UI Wireframing & Prototyping – Dercio Torres

**Planned Time** **Actual Time** **Remaining Hours in Budget**

11 9 2

**Planned Tasks for Next Week – (Task Owner)**

Prepare for project presentation – Brian, Dercio, Michael

Prepare power-point presentation - Brian

Database Design – Entity Relationship Diagram – Michael

Status Report – Dercio, Brian, Michael

Peer Evaluation – Dercio, Michael, Brian

**Project Risks – (High, Medium, Low)**

Due to the complexity that is involved in the relationships of database entities, it is important to take care in our Database Entity Relationship Diagram. Each teammate should pay special attention so that we all have a concrete understanding of our database design and to mitigate the possibility of error. - Medium

Each teammate should be involved in the planning and preparation of our project presentation. The key factor to executing a great presentation is to know the material and practice the presentation. Communication is key. Major influencer in final grade. - High

**Overdue Tasks**

N/A

**Issues**

N/A

**Follow-up Actions – (Responsible Person)**