**<<Food Detectives Inc. Status Report Week (6)>>**

**Project Summary**

We are developing a solution which provides a user the means to verify whether their query abides by their dietary restrictions.

**10/28/19** - Desirable additions to this application include the ability to filter search queries according to other parameters such as food allergies.

**Team Members – (Hours Worked on Project)**

Brian Colantonio – 2.5

Michael Day – 5

Dercio Torres – 2.5

**Completed Tasks from Last Week – (Task Owner)**

Activity Diagram – Michael Day

Review and approve Activity Diagram – Dercio Torres, Brian Colantonio

Research elegant UI design – Dercio Torres

Brainstorm additional application functionality – Brian Colantonio

Weekly Status Report – Brian Colantonio

Peer Evaluations – Brian Colantonio, Michael Day, Dercio Torres

**Planned Time** **Actual Time** **Remaining Hours in Budget**

15 10 5

**Planned Tasks for Next Week – (Task Owner)**

Class diagrams – Brian Colantonio, Michael Day, Dercio Torres

UI design: continue researching elegant UI design practices – Dercio Torres

Functionality: continue brainstorming the possibility of additional application functionality – Brian Colantonio

GIT: review git/github to ensure seamless team coordination – Brian Colantonio, Michael Day, Dercio Torres.

Project Wiki: begin researching the development and implementation of a Wiki. – Brian Colantonio, Michal Day, Dercio Torres.

**Project Risks – (High, Medium, Low)**

Ensure correct implementation and usage as well as timely completion of Activity Diagram – Low (Completed, not yet graded)

Ensure correct implementation and usage as well as timely completion of Class Diagrams – Medium (Not yet completed, due Nov 11.)

Ensure elegant UI design by sharpening design knowledge – Medium (Deadline not defined)

Ensure a satisfying user experience by brainstorming an environment enriched with useful features and functionality – Medium (Deadline not defined)

**Overdue Tasks**

N/A

**Issues**

It has been brought to the team’s attention that the scope of this project may be too small. As such, a healthy amount of attention should be directed toward an elegant user experience.

Tasks:

* Research UI design
* Brainstorm additional functionality
* Review git/github version control
* Anticipate implementation of wiki

**Follow-up Actions – (Responsible Person)**

* Research UI design - Dercio Torres, Brian Colantonio.
* Brainstorm additional functionality - Brian Colantonio, Michael Day, Dercio Torres.
* Review git/github version control - Brian Colantonio, Michael Day, Dercio Torres.
* Anticipate implementation of wiki – Brian Colantonio, Michael Day, Dercio Torres.