**<<Food Detectives Inc. Status Report Week (7)>>**

**Project Summary**

We are developing a solution which provides a user the means to verify whether their query abides by their dietary restrictions.

**10/28/19** - Desirable additions to this application include the ability to filter search queries according to other parameters such as food allergies.

**Team Members – (Hours Worked on Project)**

Brian Colantonio – 4

Michael Day – 3

Dercio Torres – 5

**Completed Tasks from Last Week – (Task Owner)**

Research Wiki Options – Dercio

Create Wiki – Dercio

Update UI - Dercio

Create Class Diagram – Brian

Provide input and review Wiki – Brian and Michael

Provide input and review UI – Brian and Michael

Provide input and review Class Diagram – Dercio and Michael

Create Github group - Brian

**Planned Time** **Actual Time** **Remaining Hours in Budget**

15 12 3

**Planned Tasks for Next Week – (Task Owner)**

Update Wiki – Dercio

Create Sequence Diagram – Michael

Update Gantt chart – Brian, Michael, Dercio

**Project Risks – (High, Medium, Low)**

Ensure correct implementation and usage as well as timely completion of Class Diagram – Low (Completed, not yet graded)

Ensure elegant UI design by sharpening design knowledge – Medium (Deadline not defined)

Ensure the team Wiki contains all required information and is on time – Low

**Overdue Tasks**

N/A

**Issues**

It has been brought to the team’s attention that the scope of this project may be too small. As such, a healthy amount of attention should be directed toward an elegant user experience.

After the feedback we have received from our midterm presentation, updating our existing materials, and improving our ongoing assignments is going to be most important.

**Follow-up Actions – (Responsible Person)**