**<<Food Detectives Inc. Status Report Week (8)>>**

**Project Summary**

We are developing a solution which provides a user the means to verify whether their query abides by their dietary restrictions.

**10/28/19** - Desirable additions to this application include the ability to filter search queries according to other parameters such as food allergies.

**Team Members – (Hours Worked on Project)**

Brian Colantonio – 5

Michael Day – 3

Dercio Torres – 5

**Completed Tasks from Last Week – (Task Owner)**

Update Wiki – Dercio

Create Sequence Diagram – Brian

Review and provide feedback – Dercio, Michael and Brian

**Planned Time** **Actual Time** **Remaining Hours in Budget**

15 13 2

**Planned Tasks for Next Week – (Task Owner)**

Update Wiki – Brian, Michael, Dercio

Update Gantt chart – Brian, Michael, Dercio

Set up GitHub for next quarter – Michael

Update MarvelApp - Brian, Michael, Dercio

**Project Risks – (High, Medium, Low)**

Time Management – As the quarter comes to a close, we need to make sure we complete all tasks, update previous tasks for final demonstration, and be ready for next quarter - HIGH

**Overdue Tasks**

N/A

**Issues**

It has been brought to the team’s attention that the scope of this project may be too small. As such, a healthy amount of attention should be directed toward an elegant user experience.

After the feedback we have received from our midterm presentation, updating our existing materials, and improving our ongoing assignments is going to be most important.

**Follow-up Actions – (Responsible Person)**