**<<Food Detectives Inc. Status Report Week (9)>>**

**Project Summary**

We are developing a solution which provides a user the means to verify whether their query abides by their dietary restrictions.

**10/28/19** - Desirable additions to this application include the ability to filter search queries according to other parameters such as food allergies.

**Team Members – (Hours Worked on Project)**

Brian Colantonio – 3

Michael Day – 3

Dercio Torres – 6

**Completed Tasks from Last Week – (Task Owner)**

Update Wiki – Brian, Michael, Dercio

Update Gantt chart –Dercio (Full group participated to determine what needed to be there)

Set up GitHub for next quarter – Brian

Update MarvelApp – Dercio (Full group participated to determine what needed to be there)

**Planned Time** **Actual Time** **Remaining Hours in Budget**

15 12 3

**Planned Tasks for Next Week – (Task Owner)**

Update Wiki – Brian, Michael, Dercio

Update MarvelApp - Brian, Michael, Dercio

Final Presentation - Brian, Michael, Dercio

**Project Risks – (High, Medium, Low)**

Time Management – Finding time to get together to work on the final presentation will be crucial to getting this done well - HIGH

**Overdue Tasks**

N/A

**Issues**

It has been brought to the team’s attention that the scope of this project may be too small. As such, a healthy amount of attention should be directed toward an elegant user experience.

After the feedback we have received from our midterm presentation, updating our existing materials, and improving our ongoing assignments is going to be most important.

**Follow-up Actions – (Responsible Person)**